WMS selection toolkit · SET-03

# WMS reference call question list

A reference call is the cheapest way to test what the vendor says against a real customer's experience. Ask open questions, ask for concrete examples, and talk to the warehouse team as well as IT.

# Before the call

☐  Ask for references of similar size, sector and ERP.

☐  Include at least one that went live in the last three years; older projects may not reflect today's team.

☐  If possible, hold the call without the vendor present.

☐  Ask for a site visit and talk to the people using the handhelds.

☐  Keep notes in the same format for every reference.

# Project

- What was the project scope and why did you choose this WMS? Which alternatives did you consider?

- Was there a gap between planned and actual duration and budget? What caused it?

- Did the scope change during the project? How were change requests handled and priced?

- Was the vendor's project team capable and stable? Were there team changes?

- How much of your own resource did it take? What would you plan differently in hindsight?

# Go-live

- How much were shipping and receiving affected in the first two weeks after go-live?

- What were the three biggest problems and how quickly were they solved?

- Was the vendor on site at go-live? How long was the hypercare period?

- How was data migration (item master, locations, opening stock) done? Were there issues?

# Product and usage

- Which processes do you run in the WMS today? Is anything still done outside it?

- Was there a feature you expected at purchase that turned out to be missing?

- How long did users take to learn the system? Are the handheld screens practical?

- Can you change rules and reports yourselves, or do you depend on the vendor?

- Did you have performance issues during peaks (campaigns, seasons)?

- Which improvements have you measured (accuracy, productivity, lead time)? How did you measure them?

# Integration

- Who built the integration with the ERP and other systems? How long did it take?

- How are integration errors detected and resolved?

- Did the integration break during ERP or WMS upgrades?

# Support and relationship

- What are the real response and resolution times? Is the SLA met?

- Are your needs for support in Turkish and on-site support met?

- How are upgrades handled? Are there extra fees or downtime?

- Have price increases matched the contract? Any unexpected invoice items?

- If you chose again today, would you pick the same WMS and the same implementation partner? Why?

# Call notes

| Item | Your answer |
| --- | --- |
| Reference company, contact and role |  |
| Sector, number of sites, daily volume, ERP |  |
| Go-live date and time / budget variance |  |
| Key positives |  |
| Key risks / warnings |  |
| Overall impression (1–5) |  |

Red flags: the vendor struggles to provide references, offers only very old or very different-scale references, or insists on joining the call.

This document is a general working template; it is not a substitute for legal, financial or technical advice. Adapt it to your circumstances.